## Slide 1: Replacing iTrent with Oracle HCM
We will cover
Why we’re replacing HR & Payroll system
Cutover from iTrent to Oracle
Rationalising overtime processing
High-level timeline
Communicating with employees
Notes: 12.30 – 1.00 *** Arrival & Refreshments & Networking ***
1.00 – 1.05 Welcome & Overview
1.05 – 1.20 Budget Update
1.20 – 1.40 Replacing iTrent with HCM
1.40 – 2.10 Discussion 1. HCM Transition (Portfolio Groups) - Portfolio considerations - Anticipated FAQs
2.10 - 2.30 Complaints Handling Presentation - Complaints Handling & Reporting - Child Friendly Complaints - Complaints Handling Toolkit
2.30 - 2.50 *** Comfort Break/Networking – return to new group ***
2.50 – 3.05 Cyber Security presentation
3.05 – 3.35 Cyber Security Exercise (Mixed Groups)
3.35 – 4.00 Forward Look & Future Forum Board - Equally Safe at Work & White Ribbon pledge - Trauma Informed training - next steps - Updating HR Policies - Employee Zone – retiring The Hub
4.00 Close & Final Networking

## Slide 2: Why replace our HR/Payroll system
Contract ends March 2026
Oracle consistent with Finance & Procurement
First phase – (February 2026):
  Corporate users have same functionality on Oracle
  Non-corporate users continue to receive email payslips
Next phase – (TBC):
  Non-corporate users access payslips and leave
  Corporate users submit O/T & Standby in system
Next phase – (TBC):
  Non-corporate users submit O/T & Standby in system
Notes: 12.30 – 1.00 *** Arrival & Refreshments & Networking ***
1.00 – 1.05 Welcome & Overview
1.05 – 1.20 Budget Update
1.20 – 1.40 Replacing iTrent with HCM
1.40 – 2.10 Discussion 1. HCM Transition (Portfolio Groups) - Portfolio considerations - Anticipated FAQs
2.10 - 2.30 Complaints Handling Presentation - Complaints Handling & Reporting - Child Friendly Complaints - Complaints Handling Toolkit
2.30 - 2.50 *** Comfort Break/Networking – return to new group ***
2.50 – 3.05 Cyber Security presentation
3.05 – 3.35 Cyber Security Exercise (Mixed Groups)
3.35 – 4.00 Forward Look & Future Forum Board - Equally Safe at Work & White Ribbon pledge - Trauma Informed training - next steps - Updating HR Policies - Employee Zone – retiring The Hub
4.00 Close & Final Networking

## Slide 3: Cutover iTrent to Oracle HCM
Clean set of data needed with no changes
Data migration process takes three weeks
Payroll must retain access to deliver Dec & Jan pay
All other access more limited from 10 Dec to 10 Feb
No access 6 Jan to 31 Jan (payroll)
No access 6 Jan to 10 Feb (wider organisation)
Impact on
  Recruitment (adding new starts)
  Contractual changes
  Overtime (rationalised process)
  Booking leave
  Sickness absence (interim process for January)
Notes: 12.30 – 1.00 *** Arrival & Refreshments & Networking ***
1.00 – 1.05 Welcome & Overview
1.05 – 1.20 Budget Update
1.20 – 1.40 Replacing iTrent with HCM
1.40 – 2.10 Discussion 1. HCM Transition (Portfolio Groups) - Portfolio considerations - Anticipated FAQs
2.10 - 2.30 Complaints Handling Presentation - Complaints Handling & Reporting - Child Friendly Complaints - Complaints Handling Toolkit
2.30 - 2.50 *** Comfort Break/Networking – return to new group ***
2.50 – 3.05 Cyber Security presentation
3.05 – 3.35 Cyber Security Exercise (Mixed Groups)
3.35 – 4.00 Forward Look & Future Forum Board - Equally Safe at Work & White Ribbon pledge - Trauma Informed training - next steps - Updating HR Policies - Employee Zone – retiring The Hub
4.00 Close & Final Networking

## Slide 4: Rationalising overtime processing
Meant to be addressed with move to iTrent!
Multiple approaches across the Council
Different approaches within the same portfolios
Duplicating processes/multiple keying – time/error
Must be streamlined
Interim - one consistent form across all service areas
Reduces timescales, enables bulk uploads
Ultimately complete through the HR/Payroll system
Key efficiency with ESS for all
Notes: 12.30 – 1.00 *** Arrival & Refreshments & Networking ***
1.00 – 1.05 Welcome & Overview
1.05 – 1.20 Budget Update
1.20 – 1.40 Replacing iTrent with HCM
1.40 – 2.10 Discussion 1. HCM Transition (Portfolio Groups) - Portfolio considerations - Anticipated FAQs
2.10 - 2.30 Complaints Handling Presentation - Complaints Handling & Reporting - Child Friendly Complaints - Complaints Handling Toolkit
2.30 - 2.50 *** Comfort Break/Networking – return to new group ***
2.50 – 3.05 Cyber Security presentation
3.05 – 3.35 Cyber Security Exercise (Mixed Groups)
3.35 – 4.00 Forward Look & Future Forum Board - Equally Safe at Work & White Ribbon pledge - Trauma Informed training - next steps - Updating HR Policies - Employee Zone – retiring The Hub
4.00 Close & Final Networking

## Slide 5: High-level timeline
20 October – brief JNG
22 October – brief Leadership Forum
22 October – LIP (aim for advance copy ahead of Forum)
23 October – Employee Comms
November – Rationalised OT implemented
10 December – payroll finalise LG & Teachers Dec pay
10 December – no new starts or contractual changes
5 January – payroll finalise LG & Teachers Jan pay
6 January – no further access to iTrent
26/31 January – HR & Payroll access to new system
January – Oracle familiarisation for corporate users
10 February – Access to new system for corporate users
Notes: 12.30 – 1.00 *** Arrival & Refreshments & Networking ***
1.00 – 1.05 Welcome & Overview
1.05 – 1.20 Budget Update
1.20 – 1.40 Replacing iTrent with HCM
1.40 – 2.10 Discussion 1. HCM Transition (Portfolio Groups) - Portfolio considerations - Anticipated FAQs
2.10 - 2.30 Complaints Handling Presentation - Complaints Handling & Reporting - Child Friendly Complaints - Complaints Handling Toolkit
2.30 - 2.50 *** Comfort Break/Networking – return to new group ***
2.50 – 3.05 Cyber Security presentation
3.05 – 3.35 Cyber Security Exercise (Mixed Groups)
3.35 – 4.00 Forward Look & Future Forum Board - Equally Safe at Work & White Ribbon pledge - Trauma Informed training - next steps - Updating HR Policies - Employee Zone – retiring The Hub
4.00 Close & Final Networking

## Slide 6: Communicating with employees
Key messages
iTrent is changing to Oracle
Overtime submission & processing is changing
Key dates
Training on the new system – corporate users
Training on the new system – non corporate users
Key channels
Leadership Forum & LIP
Regular Employee News
Dedicated page on Employee Zone